PROJECT SPRINT REPORT

Table of contents

PROJECT SPRINT REPORT	1

SPRINT 1 (Startup  –>  2. March)	2

Completed Work	2

What Went Well	2

What Didn’t Go Well	2

Capacity Assessment	2

Assigned Tasks	3

Backlog After Sprint 1	3

SPRINT 2 (3. March – 12. March)	3

Completed Work from Previous Sprint	3

What Went Well	3

What Didn’t Go Well	4

Sprint 2 Backlog	4

Goals	4

Capacity Assessment	4

Assigned Tasks	5

Priorities	5

SPRINT 3 (17. March – 14. April)	5

Completed Work from Previous Sprint	5

What Went Well	5

What Didn’t Go Well	5

Sprint 3 Backlog	5

Goals	6

Capacity Assessment	6

Assigned Tasks	6

Priorities	6

SPRINT 4 (14. April – 23. April)	6

What Went Well	7

What Didn’t Go Well	7

Sprint 4 Backlog	7

Goals	7

Capacity Assessment	7

Assigned Tasks	8

Priorities	8

SPRINT 5 (23. April – 30. April)	8

Completed Work from Previous Sprint	8

What Went Well	8

What Didn’t Go Well	8

Sprint 5 Backlog	8

Goals	9

Capacity Assessment	9

Assigned Tasks	9

Priorities	10

SPRINT 1 (Startup  –>  2. March)

Completed Work

• Project setup (GitHub repository, branching strategy, issue board)

• Initial requirement gathering and clarification of project scope

• Early sketches of system architecture

• Draft of design guidelines

• First version of the database sketch

• Brainstorming and drafting of use cases

• Basic Figma wireframes for homepage and navigation

• Setup of the development environment

What Went Well

We established a solid foundation for the project. Communication was good, and everyone contributed to defining the system direction. The team aligned quickly on design principles and technical choices, which made later planning smoother.

What Didn’t Go Well

Some tasks took longer than expected due to uncertainty about requirements. Progress in Figma was slower than planned, and the use case diagram was not fully completed.

Capacity Assessment

• Everyone available except for minor scheduling conflicts

• Estimated 4–6 hours of work per person

• One planned meeting per week

Assigned Tasks

• Database sketch – Jonas

• Use case diagram – Sebastian

• Figma design – Dennis

• Project setup – Group effort

Backlog After Sprint 1

• Finalize use case diagram

• Expand Figma design

• Create HTML skeleton

• Begin backend structure (API + DB connection)

• Prepare initial search logic

• Refine database schema

SPRINT 2 (3. March – 12. March)

Completed Work from Previous Sprint

• Design guidelines

• Database sketch

• Use case diagram (partially completed)

• Figma design (partially completed)

• HTML skeleton

• Local database–backend connection

What Went Well

We accomplished a lot during Sprint 1 and made solid progress in both planning and implementation. The workflow was efficient and time‑effective.

What Didn’t Go Well

There was some slacking, and we could have spent more time improving the website design. Attendance was also inconsistent.

Sprint 2 Backlog

• Implement Skeleton CSS

• Implement search parameter usage

• Refactor code into React components

• Backend: Login

• Backend: Signup

• Continue frontend design

• Edit profile page

• Reviews system

• Cart/payment simulation (fail/succeed)

• Update use case diagram

• Manage users (beyond add/remove)

• Add/remove providers

• Prepare website for deployment

• Desktop Figma design (possibly Sprint 3)

Goals

• Use the sprint more actively

• Attend Thursday meetings

• Use the GitHub issue board more consistently

Capacity Assessment

• Minimum 5 hours per person

• No one is away until 12 March

• Meet every Thursday if possible

Assigned Tasks

• Login (backend) – Sebastian Nesvik

• Signup (backend) – Dennis Løvvold

• Homepage styling and design completion – Jonas Framnes

Priorities

• Partial completion of authentication

• Static site with design in place

Sprint extended to checkpoint due to poor workflow.

SPRINT 3 (17. March – 14. April)

Completed Work from Previous Sprint

• Signup functionality

• Login functionality

• Admin panel

• General design improvements

What Went Well

Signup and login are functional, the design has improved, and we now have a basic admin panel.

What Didn’t Go Well

We could have worked significantly more. The sprint was postponed to the checkpoint, and then pushed again due to the checkpoint being scheduled earlier than expected.

Sprint 3 Backlog

• Implement Skeleton CSS

• Implement search parameter usage

• Refactor code into React components

• Complete frontend design

• Edit profile

• Reviews system

• Cart/payment simulation

• Update use case diagram

• Manage users (beyond add/remove)

• Add/remove providers

• Desktop Figma design

• Prepare website for deployment

• Dynamically fetch content from the database

Goals

• Complete all tasks by the end of the sprint

Capacity Assessment

• Minimum 5 hours per person

• No one is away until 12 March

• Meet every Thursday if possible

Assigned Tasks

• Dynamically fetch content from DB – Jonas Framnes

• Edit profile – Sebastian Nesvik

• Refactoring to components, database setup – Dennis Løvvold

• Everyone contributes to design

Priorities

• Complete assigned tasks

SPRINT 4 (14. April – 23. April)

Completed Work from Previous Sprint

• Dynamic content fetching functional

• Prices and booking partially functional

• Edit profile completed (improvements moved to low priority)

• Refactoring to components and database setup completed

• Design improvements made

What Went Well

• Noticeable improvements were made

What Didn’t Go Well

• Progress slowed due to Easter holiday

Sprint 4 Backlog

• Implement Skeleton CSS

• Implement search parameter usage

• Booking function

• Favorites function

• Desktop version (Figma)

• React protected routes

• Encrypt password on backend

• Payment simulation

• Admin Control Page – Create Trip

Goals

• Complete all tasks by the end of the sprint

Capacity Assessment

• Everyone has time to work actively

Assigned Tasks

• Search parameter usage – Dennis Løvvold

• Encrypt password on backend – Dennis Løvvold

• Payment simulation – Sebastian Nesvik

• Admin Control Page – Create Trip – Sebastian Nesvik (low priority)

• Complete tour detail page – Jonas Framnes

• Favorites function – Jonas Framnes

• General design – Everyone

Priorities

• Complete assigned tasks

SPRINT 5 (23. April – 30. April)

Completed Work from Previous Sprint

• Search function works (image issue likely due to merge conflict)

• Favorites function works (needs redirect to sign‑in)

• Purchase trip simulation works (needs images and details in purchased trips)

• Password encryption nearly complete

What Went Well

• No delays

• A significant amount of work completed

What Didn’t Go Well

• Merge conflict during meeting; remember to pull before working

Sprint 5 Backlog

• Desktop version (Figma)

• React protected routes

• Complete password encryption

• Payment simulation improvements

• Admin Control Page – Create Trip

• Add images and details to purchased trips

• Redirect to sign‑in when favoriting while logged out

• Add 10+ more hardcoded example trips

• Improve search (price, nights, filters)

• Signup: add countries

• General cleanup and bug fixing

Goals

• Complete all assigned tasks

• Move closer to server deployment

• Fix remaining issues and inconsistencies

Capacity Assessment

• Everyone has tasks to complete; work when able

• Minimum: finish what was not completed last sprint

• Ideally: each person completes at least one additional task

Assigned Tasks

• Photo page and trip details in purchased trips – Sebastian

• Signup: add countries – Sebastian

• Improve search results and filters – Dennis

• Complete password encryption and protected routes – Dennis

• Redirect non‑logged‑in users when favoriting – Jonas

• View favorites on favorites page – Jonas

• Clean up GitHub issues – Everyone

Priorities

• Complete assigned tasks, and more if possible

SPRINT 6 (30. April – 7. Mai)

Completed Work from Previous Sprint

- Search filters

- Password encryption and protected routes

- Favorites page is completed (logged out cant favorite)

- Purchased trips now has images and descriptions

What Went Well

Good workflow, a lot of work done without any delays.

What Didn’t Go Well

Nothing, everything went quite well.

Sprint 6 Backlog

- Desktop version (Figma)

- Admin Control Page

  - Edit users

  - Manage users (list and remove)

  - Statistics?

- Add 10+ more hardcoded example trips

- Signup: add countries

- General cleanup and bug fixing

- Redirection to purchased trips when at receipt page

- DOM replacement for contact form

- Update CRUD operation

- Postman test collection

- API endpoint documentation – Swagger?

- Database schema must probably be updated

- Use-case must be updated

- Clean up sprint report

Goals

Admin page needs to be set up, general design.

Capacity Assessment

A lot of exams coming up but will work when we have time.

Assigned Tasks

- 10+ hardcoded example trips (add rest of trips, hopefully add different pictures for each, web pic instead of jpg or png) – Sebastian

- Signin Countries – Sebastian

- Redirection/button to purchased trips when at receipt page - Sebastian

- Contact page (DOM Replacement, high priority)

- Admin Control Page – Edit trip standalone (low priority)

- Admin Control Page – Edit users fetch database

- General design pricinples etc if you have enough time - Everyone

Priorities

Have fun!

SPRINT 7 (7. Mai. – 14. Mai)

Completed Work from Previous Sprint

- Admin dashboard

  - You have to be logged in to access admin dashboard

  - You can view and manage users at admin dashboard

  - You can manage all trips in the database using the admin dashboard

- 20+ hardcoded example trips, with images (webp)

- Redirection button to purchased trips when at receipt page

What Went Well

A decent amount of work was completed, no delays.

What Didn’t Go Well

Sebastian saved all the orders in localstorage except for the database, this caused much time wasted due to correcting this.

Sprint 7 Backlog

- Desktop version (Figma)

- Admin Control Page

  - Statistics?

- Signup: add countries

- General cleanup and bug fixing

- DOM replacement for contact form

- Update CRUD operation

- Postman test collection

- API endpoint documentation – Swagger?

- Database schema must probably be updated

- Use-case must be updated

- Clean up sprint report

- Favorites CSS

Goals

- Workshop where we set up the server (Tuesday 12. May)

- Admin control page trip management

- General design

Capacity Assessment

Everyone can work well, Dennis from Thursday to 14. May.

Assigned Tasks

- Get server up and running – Tuesday  (12. May)

- General CSS - Dennis

- Can edit profiles as Admin, change roles etc. - Jonas

- Signup: add countries – Sebastian

- Purchased trips – Sebastian

- Tests – Logic (calling api?) (postman) (backend testing) - Everyone

Priorities

Get shit done, have fun!

SPRINT 8 (14. Mai. – 22. Mai)

Completed Work from Previous Sprint

- Got server up and running, we need to manually deploy as of now, need to set up github actions.

- General CSS

- Can edit profiles as admin, change roles.

- Purchased trips is finished

What Went Well

We got server somewhat up and running, everyone worked well, a lot of css was done. Dennis worked very well.

What Didn’t Go Well

We did not complete everything we were supposed to, but we still completed important parts of the project.

Sprint 8 Backlog

- Desktop version (Figma)

- Admin Control Page

  - Trip management

- Signup: add countries

- General cleanup and bug fixing

- DOM replacement for contact form

- Update CRUD operation

- Postman test collection

- API endpoint documentation – Swagger?

- Database schema must probably be updated

- Use-case must be updated

- Clean up sprint report

- Signup – add countries

Goals

Finish the project, complete all tasks in backlog, and set up automatic pulls when merged. Thursday 21 we meet and create video and go through requirements.

Capacity Assessment

Everyone can work.

Assigned Tasks

Admin Control Page – Dennis

Signup add countries – Sebastian

General cleanup and bug fixes – Everyone

Dom replacement for contact form – Dennis

Update CRUD operation – Dennis

Postman test collection – Jonas

Api endpoint documentation – Everyone (Meeting 9. On Tuesday)

Database schema – Jonas

Use-case must be updated – Sebastian

Clean-up sprint report – Sebastian

General design, make everyone look good, make better contrasts -Everyone

Resend (email verification) -Jonas, Sebastian

Add features -Everyone

Priorities

Complete whole backlog